## Slide 1: Lesson 10 Operations and Support (O&S) Exercise Team # Turtle Speed

## Slide 2: Operations & Support Exercise Issues and Risks
Ranking | Subject | Issue/Risk | Engineering Modification Strategy | Funding
1 | IFF Failure | IFF is failing to identify friendly vehicles, can be stopped by operator but is a high risk problem | Upgrade IFF to Mode 7 | RDT&E
2 | Engine/Drive Train | Maintenance reports drive train as leading system for failures, non mission capability, second in aborts, and highest required man hours to resolve | Upgrade to Diesel Hybrid Electric Vehicle | Procurement
3 | Battery Overheating | Damage from battery overheating caused a Cat B mishap | Changeover to a Transformer/Rectifier charging system | Procurement
4 | Power Amplifier | Potential to increase abort trend. Repair of these amplifiers is leading maintenance challenge. | Change to Wideband PA | Procurement
5 | Data Bandwidth Improvement Program | Potential to be hacked and have interoperability issues. | Implement DBIP | RDT&E

## Slide 3: Operations & Support Exercise
5. Top ISR safety risk?
MIL-STD-882E Severity and Probability categories?
Risk Category (High, Serious, Medium, or Low)?
Risk acceptance authority (CAE, PEO, or PM)?
IFF Failure.
Severity is Catastrophic and Probability is Occasional.
Risk is High
Risk acceptance authority CAE

## Slide 4: Disposal Plan
6. Explain how you would dispose of the Bull Dog at the end of its service life? Refer to “Disposal Info” artifact for more information on the disposal process.
  What are the DoD preferred steps for getting rid of material that has reached its end of useful service life?
  Complete recycling of system components and mats
  Reprocess system components to useful format
  Sell to private sector or FMS
  Trash the rest
  What hazardous material may you have to manage in the Bull Dog design? Explain.
  Explosives, Composite Materials, Polychlorinated Biphenyls, Metals, Oils, Fuels, and Batteries.
  These are the hazardous materials found on our Bull Dog that are also found on the ESOH Hazard List.

## Slide 5: Technical Management Processes
7. Relate the following Technical Management Processes to what you do at work (Briefer pick one).
  Decision Analysis
  Technical Planning
  Technical Assessment
  Requirements Management
  Risk Management
  Configuration Management
  Technical Data Management
  Interface Management
  Note: You must relate the above processes to your work tasks. Keep your answers top level. You do not have to tie your answers into this lesson exercise.